Hakhel

Stage 2 Development Plan

March 24, 2026

# Executive Summary

This document outlines the development plan for Hakhel Stage 2, covering the completion of the platform’s communication and operational infrastructure. Stage 2 builds on the existing SMS-based yahrzeit reminder system and adds email delivery, community admin message approval, delivery feedback and monitoring UI, and a structured testing program.

The work is organized into 11 sequential tasks. High-priority items (Steps 1–5) form the core delivery pipeline and should be completed first. Medium-priority items extend functionality and improve reliability. Two items are explicitly scoped to post-launch.

# Implementation Roadmap

The table below summarizes all tasks, their priority, estimated complexity, and dependencies.

| Phase / Task | Priority | Complexity | Depends On |
| --- | --- | --- | --- |
| 1. Review Twilio SMS callback | High | Low | — |
| 2. SendGrid setup & ActionMailer config | High | Medium | — |
| 3. Email reminder template (HTML + text) | High | Medium | Step 2 |
| 4. Wire email into delivery mechanism | High | Medium | Steps 2, 3 |
| 5. SendGrid delivery webhook (bounce/delivered) | High | Medium | Steps 2, 4 |
| 6. Bounced email SMS flow + admin notify | Medium | Medium | Step 5 |
| 7. Delivery status UI + remediation hints | Medium | Low | Steps 1, 5 |
| 8. Message approval (preference flag + email + SMS nudge) | Medium | High | Step 2 |
| 9. Unsubscribe portal flow | Medium | Medium | Steps 3, 4 |
| 10. Test seed data (rake task) + recruit testers | High | Low | Steps 1–5 |
| 11. Open tracking + email verification via portal | Low | Medium | Post-launch |

# 1. Twilio SMS Delivery Callback

## Current State

A webhook controller already exists in the codebase to receive Twilio delivery status callbacks. This task is a review-and-harden pass before building additional layers on top of it.

## Review Checklist

- Verify all Twilio status codes are handled: queued → sending → sent → delivered / undelivered / failed

- Confirm delivered vs. sent distinction is recorded correctly in SentMessage / NotSentMessage tables

- Validate that the webhook endpoint verifies the Twilio signature (prevents spoofing)

- Ensure idempotency: duplicate callbacks for the same message SID are handled gracefully

## Delivery Status UI

Once the callback is solid, expose delivery status to community admins in the UI:

- Show per-message delivery status in the messages table (sent / delivered / failed / pending)

- Color-coded indicators (green = delivered, amber = sent/pending, red = failed)

- For failed messages: surface the Twilio error code with a plain-language explanation and a suggested remediation action (e.g., “invalid number” → “Check the contact’s phone number format”)

- System admin dashboard: aggregate failure rate across all communities

# 2. Email Infrastructure — SendGrid

## Provider

Use Twilio SendGrid for email delivery. As an existing Twilio customer this consolidates billing and support under a single vendor.

## Setup Steps

- Create SendGrid account and verify the sending domain (hakhel.net or a subdomain such as mail.hakhel.net)

- Configure ActionMailer in Rails to use SendGrid’s SMTP or API transport

- Set SENDGRID_API_KEY in Heroku environment variables

- Create both HTML and plain-text ActionMailer templates for each email type

## Plain-Text Fallback

Every email must include both an HTML part and a plain-text part (multipart/alternative). This is because:

- Some corporate email proxies strip HTML entirely

- Spam filters score emails higher for deliverability when both parts are present

- ActionMailer handles this automatically: create both reminder.html.erb and reminder.text.erb and Rails sends both

# 3. Email Yahrzeit Reminders

## Email Template

The template should feel warm, personal, and appropriate for a Jewish community context. Technical requirements:

- Outer container: dir="rtl" with text-align:right and inline styles throughout (no external CSS — Gmail strips it)

- Use <table> layout as the outermost wrapper for Outlook compatibility (Outlook uses Word’s rendering engine and ignores CSS direction on divs)

- Wrap LTR content (phone numbers, links, IDs) in <span dir="ltr">

- Include both HTML and plain-text versions

- Footer: unsubscribe link (see Section 9), community name and contact info

## Testing Email Rendering

Before deploying, test the template across:

- Gmail (web)

- Apple Mail (macOS and iOS)

- Outlook Web

Note: These three clients cover approximately 85% of the target audience. For broader testing, Litmus or Email on Acid can render across 90+ clients.

## Contact Email Data

- When a new contact is created and email delivery is desired, an email address is required at the form level

- Email addresses are initially stored as unverified

- Verified status is set only when the contact confirms via the personal portal (prevents admins entering incorrect addresses)

- For MVP: send to unverified addresses; add verification enforcement post-launch

# 4. Wire Email into Delivery Mechanism

## Overview

The email delivery path is wired into the existing FutureMessageSendJob alongside the existing SMS/WhatsApp channels. When a future message’s delivery method resolves to :email, the job renders both an HTML and a plain-text version and sends via SendGrid.

## Delivery Method Selection

The PreferenceResolver returns a priority-ordered list (e.g. [:email, :sms]). The job iterates the list and selects the first method for which the contact has valid data. Email is selected if and only if the contact has a non-blank email address. If email fails delivery, the job falls through to the next method in the list.

## Rendering

The MessageRenderer renders two variants for email: :email (plain text, using email/reminder.txt.liquid) and :email_html (HTML, using email/reminder.html.liquid). Both templates receive the same Liquid context: contact name, deceased name, yahrzeit details, and the portal short URL.

## Sending

The TwilioSend module sends a multipart/alternative message via the SendGrid API (sendgrid-ruby gem, not ActionMailer). The from address is taken from the community’s configured email address, falling back to no-reply@hakhel.net. On success, aSentMessage record is created. On failure, a NotSentMessage record is created and the job falls through to the next delivery method.

## Status

Implemented and tested end-to-end. DKIM, SPF, and DMARC all pass for hakhel.net. HTML and plain-text parts confirmed correct in Outlook, Yahoo Mail, and raw message inspection.

# 5. SendGrid Delivery Webhook (Bounce/Delivered)

## Events to Track

Configure a SendGrid Event Webhook to POST delivery events to a new Hakhel controller endpoint. Handle the following events:

| Event | Action | Notes |
| --- | --- | --- |
| delivered | Record in SentMessage | Treat as equivalent to SMS “delivered” |
| bounce (hard) | Record in NotSentMessage; trigger bounce flow | Invalid address; act immediately |
| bounce (soft) | Retry 2–3 times; then treat as hard | Temporary failure (full mailbox, etc.) |
| open | Update open_count on message record | Requires tracking pixel; GDPR-aware |
| spamreport / unsubscribe | Suppress future emails; notify admin | Must never re-send to suppressed addresses |

## Bounce Flow

When a hard bounce is received:

- Record the failure in NotSentMessage with error detail

- Set contact email_status to :bounced — suppress all future email to this address

- Send SMS to the contact: “We could not deliver to your email address. To update it, visit: [portal link]”

- Send an in-system notification to the community admin

- When the contact updates their email via portal, reset status to :unverified and attempt delivery on the next scheduled message

# 6. Bounced Email SMS Flow + Admin Notify

## Trigger

This flow is triggered when the SendGrid Event Webhook (Section 5) receives a hard bounce for a delivered email. Soft bounces are retried 2–3 times by SendGrid before being escalated to a hard bounce.

## Bounce Handling Steps

- Record the failure in NotSentMessage with the bounce reason and SendGrid event ID

- Set contact.email_status = :bounced — suppress all future email to this address

- Send SMS to the contact: “We could not deliver to your email address. To update it, visit: [portal link]”

- Send an in-system notification to the community admin

- When the contact updates their email via the portal, reset status to :unverified and attempt delivery on the next scheduled message

## Data Model Changes

Add email_status enum to ContactPerson: unverified (default) / verified / bounced. The delivery logic checks this field before sending email and skips if :bounced.

## Spam Reports and Unsubscribes

If SendGrid sends a spamreport or unsubscribe event, treat it identically to a hard bounce: suppress future email and notify the admin. These addresses must never be re-sent to unless the contact explicitly re-subscribes via the portal.

# 7. Delivery Status UI + Remediation Hints

## Per-Message Status in the Messages Table

Each row in the community admin messages table shows a color-coded delivery status indicator:

- Green — delivered: confirmed by Twilio (SMS) or SendGrid (email) callback

- Amber — sent / pending: handed off to carrier or SendGrid, delivery not yet confirmed

- Red — failed: delivery failed; error detail and remediation hint shown on hover or expand

## Remediation Hints

For failed messages, surface the error code with a plain-language explanation and a suggested action:

- SMS invalid number → “Check the contact’s phone number format (should be +972...)”

- Email hard bounce → “Email address is invalid or does not exist. Contact will be notified by SMS.”

- Email spam report → “Contact marked this email as spam. Future emails suppressed.”

## System Admin Aggregate View

The system admin dashboard shows aggregate delivery metrics across all communities: total sent, delivery rate (SMS and email separately), bounce rate, and failure count. Communities with a failure rate above a threshold are flagged for review.

## Status (SMS)

SMS delivery status UI is implemented (Task 1). Email delivery status UI depends on the SendGrid webhook (Task 5) and will be wired in as part of that task.

# 8. Message Approval

## Preference Flag

Add an approval_required boolean to Hke::Preference, configurable at both system-admin and community-admin level:

- Disabled (default): the daily send job ignores the approval state of the message and sends it

- Enabled: the job skips any message that has not been explicitly approved

## Approval Flow

When approval_required is enabled, the following flow runs weekly (timed to give admins enough runway before messages go out):

- A background job runs and finds all messages scheduled in the next 7 days that are pending approval

- An email is sent to community admins with a full summary table: contact name, relation, send date, message preview

- The email includes an “Approve All” button (token-secured link, no login required for this action)

- The email also links to the Hakhel approval dashboard for per-message approve / reject

- Simultaneously, an SMS is sent to each admin: “[N] messages scheduled this week require your approval. Email sent. Approve here: [short link]”

- If not approved within 24 hours of the scheduled send time, a reminder SMS is sent

## Weekly Stats Email

Alongside the approval email, include a brief summary of the previous week:

- Total messages sent

- Delivery success rate (SMS and email)

- Any failures or bounces requiring attention

# 9. Unsubscribe Flow

## Three Levels of Unsubscribe

Every email footer must include an unsubscribe link. The link uses a token (no login required) and leads to a portal page offering:

- Unsubscribe from emails for this specific relation (this deceased person only)

- Unsubscribe from all emails for all my relations

- (Implicit) Re-subscribe option if previously unsubscribed

Note: One-click unsubscribe for the ‘all’ case is legally required under CAN-SPAM and similar regulations.

## Data Model

- ContactRelation: add email_unsubscribed boolean

- ContactPerson: add email_unsubscribed boolean (global suppress)

- Delivery logic checks both before sending

# 10. Testing Program

## Test Data (Rake Task)

Build a rake task (rake hke:seed_test_data) that creates:

- 10 contacts, each with 2–3 deceased whose yahrzeit dates fall within the next 14 days

- A mix of SMS-only, email-only, and SMS+email contacts

- Realistic Hebrew names and plausible phone/email data

- The task should be idempotent (re-runnable without creating duplicates)

Note: Do not hard-code test data manually via the UI. A rake task ensures reproducibility and can be reset between test runs.

## Recruiting Testers

Recruit a small group (5–10 people) willing to provide:

- A real mobile phone number to receive test SMS messages

- A real email address to receive test email reminders

Each tester is assigned as a contact to 2–3 of the test deceased records.

## End-to-End Test Run

Once test data and testers are in place:

- Run the daily scheduler manually (or wait for it to fire)

- Verify: correct messages sent to correct contacts at correct times

- Verify: delivery confirmations recorded correctly in SentMessage table

- Verify: email open events recorded (if tracking is enabled)

- Verify: approval flow functions correctly when approval_required is on

## Test Report Job

A background job runs after each daily scheduler cycle and produces a reconciliation report:

- Expected sends vs. actual sends

- Any messages that were due but not sent (with reason)

- Any unexpected delivery failures

- Report delivered by email to system admin

Note: This report is valuable in production as an ongoing operational monitor, not just for the testing phase.

# 11. Open Tracking + Email Verification via Portal

## Scope

This task is explicitly deferred to post-launch. It requires a GDPR review before implementation. Both features are described here for planning purposes only.

## Open Tracking

A 1×1 pixel tracking image is embedded in the HTML email. When the recipient opens the email, their client fetches the image from SendGrid, which fires an open event to our webhook. The open_count field on the message record is incremented. Note: many modern email clients block tracking pixels by default (Apple Mail Privacy Protection, etc.), so open rate data will be incomplete.

## Email Verification via Portal

For MVP, emails are sent to unverified addresses. Post-launch, the portal will include an email verification step: when a contact visits their portal for the first time, a verification prompt is shown. Clicking the verification link sets the email status to :verified. Delivery logic can then optionally restrict email sending to verified addresses only.

# Out of Scope for Stage 2

- Email address verification via portal (deferred to post-launch)

- Open tracking (deferred to post-launch; requires GDPR review)

- SMS reply-based message approval (deferred; significant parsing complexity)

- WhatsApp delivery channel

Hakhel — Stage 2 Plan — March 2026